## Slide 1
MILESTONE - 3
HEALTHCARE GRIEVANCE SYSTEM (HGS)
Resolve Complaints. Improve Care

## Slide 2: IN MILESTONE -1
Goal: Establish the user-facing foundation.
Accomplishments -
Designed responsive UI for Login/Register and the Home Page.
Developed core Role-Based Dashboards for Patients, Admin, and Staff.
Built interactive features like grievance submission forms and ticket status tables.
Tech Used: HTML, CSS, JavaScript, and Tailwind CSS

## Slide 3: IN MILESTONE -2
Tech Used- Java (JDK 25) and Spring Boot 4.0.0
Goal: Build a secure, functional data layer
Accomplishments -
    Database Schema: Implemented MySQL tables for Users and Grievances
    with precise fields (ID, Status, Category).
    Security: Successfully integrated JWT Authentication and hashed passwords using BCrypt.
    API Readiness: Developed and verified core endpoints (Register, Login, Submission) using Postman.

## Slide 4: MILESTONE - 3
Key Goals:
Connect Frontend Dashboards to Backend Spring Boot APIs.
Enable Dynamic Data Loading (replacing static table rows with real DB records).
Implement Functional Authentication (securing frontend routes with JWT).
Achieve End-to-End Workflows.
Current Focus: Transitioning from separate components to an integrated system

## Slide 5: MILESTONE - 3
Connecting the Dots:
  Frontend Fetching: Using JS fetch or axios to send JWT tokens to the Backend
  Automated Workflow: Implementing the logic where an Admin and Staff can view a complaint
  and resolve it.
Feature Integration:
  Real-Time Status Updates: Ensuring a status change by staff is instantly visible to the patient.
  Validation: Ensuring user-submitted data matches the database constraints (e.g., Description length)
Integration Architecture & Workflow

## Slide 6: To-Do List
Milestone | Category | Task | Details | Status
Milestone 1 | Frontend UI | Landing & Auth UI | Finalize Login/Register UI and Home page. | ✅ DONE
 |  | Dashboards | Complete Patient, Admin, and Staff Dashboard UIs. | ✅ DONE
Milestone 2 | Backend | Environment | Initialize Spring Boot project (JDK 25) and configure application.properties. | ✅ DONE
 |  | DB Schema | Design and implement MySQL tables for Users and Grievances. | ✅ DONE

## Slide 7: To-Do List
Milestone | Category | Task | Details | Status
Milestone 2 |  | Auth APIs | Implement User Registration (BCrypt) and Login with JWT Authentication. | ✅ DONE
 |  | Testing | Verify all endpoints (Register/Login/Submission) using Postman/thermal client. | ✅ DONE
 |  | Retrieval | Implement custom repository methods like findByReporterId to fetch specific user cases. | ✅ DONE

## Slide 8: To-Do List
Milestone | Category | Task | Details | Status
Milestone 3 | Integration | Auth Link | Connect Login/Register UI to Backend; store JWT in browser. | ✅ DONE
 |  | Dynamic UI | Replace static dashboard tables with live data fetched from the database. | ✅ DONE
 |  | Case Routing | Enable Admin to assign complaints and Staff to update resolution status. | ✅ DONE
 |  | Email Notifications | Set up the mail notification system for grievance status updates. | ✅ DONE